Here is the development roadmap for my ExeVision project, combining the interpretable logic of NS-AQA with the robust learning of Fitness-AQA, tailored to my specific dataset structure.

Development Roadmap: ExeVision Hybrid Model

Objective: To build a Neuro-Symbolic Action Quality Assessment (AQA) system that fuses rule-based safety checks with neural smoothness scoring.

Phase 1: Foundation & Data Pipeline (Weeks 1-2)

Goal: I will convert my raw video dataset into structured input streams for both the Rule Engine and the Neural Network.

1.1. Data Segmentation & Cleaning

- Objective: To strictly organize my 1,739 videos into training and testing sets to prevent data leakage and ensure fair evaluation.

- Action: I will write a Python script to parse Splits/train_keys.json and Splits/test_keys.json. I will physically move or tag the video files in the videos/ folder based on these keys.

- Rationale: Following the Fitness-AQA protocol1, I must ensure that the subjects in my test set are completely different from those in my training set.

1.2. The "Vision" Layer (Pose & Object Tracking)

- Tooling: I will implement YOLOv8-Pose (or MediaPipe) for human keypoint extraction and a standard YOLOv8 detector for barbell tracking.

- Output A (For NS-AQA): I will generate a .json file for every video containing frame-by-frame coordinates: (N_frames, 17_keypoints, 3_values_xy_conf).

- Output B (For Fitness-AQA): I will generate a Barbell Trajectory curve by extracting the Y-coordinate of the barbell over time. I will normalize this curve (0.0 to 1.0) to synchronize repetitions across different videos, as described in the Fitness-AQA methodology2.

Phase 2: The Symbolic Engine (NS-AQA Style) (Weeks 3-5)

Goal: I will build the "Safety Layer" that explicitly detects geometric errors using programmed logic.

Input: Pose Keypoints (Output A from Phase 1).

2.1. Developing Micro-Programs (The Rules)

I will write Python functions to mathematically define the errors found in my Labeled_Dataset/Labels/ folder.

- Rule 1: Depth Check (Static Error)

  - Target: Shallow_Squat_Error_Dataset/labels_shallow_depth.json

  - Logic: I will calculate the vertical vector between the Hip and Knee keypoints.

  - Condition: If Hip_Y < Knee_Y (adjusted for my coordinate system) at the lowest point of the squat, I will mark it as "Good". Otherwise, it is a "Shallow Squat".

- Rule 2: Knee Valgus / "Knees Inward" (Dynamic Error)

  - Target: Labels/error_knees_inward.json

  - Logic: I will track the ratio of Knee_Width to Hip_Width specifically during the Concentric (Up) phase of the squat.

  - Condition: If the Knee_Width collapses by more than a set percentage (e.g., >10%) relative to Hip_Width, I will trigger the error flag.

- Rule 3: Knees Forward

  - Target: Labels/error_knees_forward.json

  - Logic: I will track the horizontal distance of Knee_X relative to Toe_X to detect excessive forward travel.

2.2. Calibration & Threshold Tuning

- Action: I will run these rule scripts on my Training Split videos.

- Validation: I will compare my rule outputs against the ground truth timestamps in my JSON files.

- Tuning: I will iteratively adjust my thresholds (e.g., changing the valgus collapse threshold from 10% to 12%) until I maximize the F1-score against the expert labels.

Phase 3: The Neural Engine (Fitness-AQA Style) (Weeks 6-9)

Goal: I will build the "Quality Layer" that learns rhythm, tempo, and subtle "vibe" errors that my rigid rules might miss.

Input: Raw Video Frames + Barbell Trajectories.

3.1. Self-Supervised Pre-Training (The "Unlabeled" Step)

- Why: To teach the model what a "squat" looks like without relying on labels, making it robust to different lighting and clothing3.

- Action: I will train a ResNet-18 (2D) or R(2+1)D (3D) backbone using Contrastive Learning.

- Task: I will create "Triplets" from my video dataset:

  - Anchor: A frame of Person A at the bottom of a squat.

  - Positive: A frame of Person B (different gym) also at the bottom of a squat (synchronized via my Barbell Trajectory).

  - Negative: A frame of Person B standing up.

- Loss Function: I will train the network to minimize the distance between the Anchor and Positive representations while maximizing the distance to the Negative representation.

3.2. Supervised Fine-Tuning (The "Labeled" Step)

- Action: I will freeze the backbone model I trained in step 3.1 and add small classification heads (linear layers) on top.

- Training for Static Errors:

  - Input: Single frames from Shallow_Squat_Error_Dataset/images.

  - Task: Binary Classification (Good vs. Shallow).

- Training for Dynamic Errors:

  - Input: Video clips (sequences of features) corresponding to the timestamps in Labels/error_knees_*.json.

  - Task: I will train a Bi-LSTM model to detect "Knees Inward" vs "Correct" form based on the temporal smoothness of the movement.

Phase 4: Fusion & Feedback (Weeks 10-12)

Goal: I will combine the outputs into a unified "ExeVision" Report.

4.1. Score Aggregation

- Logic: I will implement a weighted scoring function to calculate the final "Form Score" (0-100).

  - Safety Score (Hard Fail): Controlled by my NS-AQA Rules. If a critical rule (e.g., "Shallow Squat") is violated, I will cap the maximum possible score (e.g., at 50/100).

  - Smoothness Score (Soft Quality): Controlled by my Neural Model. If the movement is jerky or asymmetric (as detected by the Bi-LSTM), I will deduct points from the remaining score.

4.2. Feedback Generation

- Text: I will use the outputs from my Rule Engine to populate text templates.

  - Example: "Detected: Rule 2 (Valgus)" $\rightarrow$ "Feedback: Your knees are caving inward. Push your knees out as you stand up."

- Visuals: I will use the Neural/Temporal data to identify the exact frame where the error probability peaked and automatically generate a 3-frame GIF of that moment for the user.

Summary of Files Used per Phase

| Phase | Folder/File Used | Purpose |
| --- | --- | --- |
| 1 | videos/ | Raw input for both the Vision and Neural pipelines. |
| 1 | Splits/*.json | Defining my Train/Test sets to ensure rigor. |
| 2 | Labels/error_*.json | Validation (Ground Truth) for calibrating my Python rules. |
| 2 | Shallow_Squat... | Validation for my depth check rules. |
| 3 | videos/ | Training source for my Self-Supervised (Unlabeled) pre-training. |
| 3 | Labels/error_*.json | Training targets for Fine-Tuning my Neural Network. |